# Tab 1

# Criterion B: Record of Tasks(RoT)

| Task No. | Planned action |  | Planned outcome |  |  |  | Time estimated |  | Target completion date |  |  | Criterion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Asking Mr. Nolen and Mr. Booker for SC suggestions |  | Deciding what to do |  |  |  | 0.3 Hr |  | November 4th, 2024 |  |  | A |
| 2 | Determining the SCs |  | Submitting the IA proposal form |  |  |  | 0.5 Hr |  | March 17th, 2025 |  |  | A |
| 3 | Confirming the idea from Mr. Nolen and Mr. Booker |  | Receiving guidelines |  |  |  | 0.5 Hr |  | February 18th, 2025 |  |  | A |
| 4 | Initial setup for Flutter |  | Setting up Flutter development |  |  |  | 2 Hrs |  | April 24th, 2025 |  |  | A |
| 5 | Visiting the client for verbal approval of the design |  | Getting design approval and suggestions |  |  |  | 0.4 Hr |  | May 5th, 2025 |  |  | B |
| 6 | Building Fltter Homepage |  | The window should appear, displaying composing elements |  |  |  | 0.5 Hrs |  | August 8th, 2025 |  |  | C |
| 7 | Test No. 1. |  | Displaying a green particle |  |  |  | 2 Hr |  | August 9th, 2025 |  |  | B + C |
| 8 | Make particle move: Creating a move class, implement gravitational pull with constant acceleration 9.8ms-2. |  | The green circle falls below the screen with increasing speed. |  |  |  | 4 Hrs |  | August 13th, 2025 |  |  | C |
| 9 | Test No. 2. |  |  |  |  |  | 2 Hrs |  | August 19th, 2025 |  |  | B + C |
| 10 | Creating a vector class |  | The green circle falls below in the screen with increasing vertical speed and constant horizontal speed. |  |  |  | 2 Hrs |  | August 19th, 2025 |  |  | C |
| 11 | Replacing the simple update method with the Verlet Integrator |  | The green circle falls below the screen with increasing vertical speed and constant horizontal speed. It should behave the same on bare eyes. |  |  |  | 5 Hrs |  | August 28th, 2025 |  |  | C + A(SC 1) |
| 12 | Replacing Ticker with AnimationController |  | Animation behaves the same |  |  |  | 4 Hrs |  | September 2nd, 2025 |  |  | C |
| 13 | Implement Boris Pusher |  | Print the same log result as the sample program in GitHub |  |  |  | 2 Hrs |  | September 14th, 2025 |  |  | C + A(SC 1) |
| 14 | Test No. 3. |  |  |  |  |  | 2 Hrs |  | September 16th, 2025 |  |  | B + C |
| 15 | Creating boundary conditions in the move class |  | The particle stops moving when it touches the end of the screen. |  |  |  | 4 Hrs |  | September 20th, 2025 |  |  | C |
| 16 | Test No. 4 |  |  |  |  |  | 2 Hrs |  | September 21st, 2025 |  |  | B + C |
| 17 | Adding displaying texts to show the values of environment variables |  | The texts appear in the program, displaying environment variables |  |  |  | 2 Hr |  | September 28th, 2025 |  |  | C + A(SC 5) |
| 18 | Test No. 6 |  |  |  |  |  | 1 Hr |  | September 28th, 2025 |  |  | B + C |
| 19 | Adding display texts to show the particle’s values |  | The texts appear in the program, and the values change constantly as the particle moves across the screen. |  |  |  | 2 Hrs |  | September 28th, 2025 |  |  | C + A(SC 3) |
| 20 | Test No. 5 |  |  |  |  |  | 1 Hr |  | September 28th, 2025 |  |  | B + C |
| 21 | Creating a button that leads to a pop-up screen where the user can input variables for particles |  | The pop-up screen appears appropriately for inputting preset variables in particles |  |  |  | 3 Hrs |  | November 8th, 2025 |  |  | C + A(SC 2) |
| 22 | Test No. 7 |  |  |  |  |  | 2 Hrs |  | November 11th, 2025 |  |  | B + C |
| 23 | Test No. 8 |  | Implementation of a proper input validation algorithm |  |  |  | 1 Hr |  | November 16th, 2025 |  |  | B + C |
| 24 | Making a new particle appear on the screen once the user finishes entering variables |  | A second particle appears. Its attributes are displayed on the left side of the screen, along with environment variables. |  |  |  | 2.5 Hrs |  | November 16th, 2025 |  |  | C + A(SC 2) |
| 25 | Test No. 9 |  | Ensuring that not one particle is updated. All particles proceed in motion |  |  |  | 2.5 Hrs |  | November 16th, 2025 |  |  | B + C |
| 26 | Adding pause and resume buttons |  | The particle stops moving when the pause button is clicked. The simulation resumes when you click the resume button. |  |  |  | 3 Hrs |  | November 30th, 2025 |  |  | C + A(SC 4) |
| 27 | Test No. 11 |  | Simulation pauses when pressing button (D) |  |  |  | 1 Hr |  | November 30th, 2025 |  |  | B + C |
| 28 | Test No. 12 |  | Simulation pauses when pressing button (E) |  |  |  | 1 Hr |  | November 30th, 2025 |  |  | B + C |
| 29 | Adding a selection bar where the user can select which particle’s variables to display |  | The particle variable display changes with the corresponding selected particle |  |  |  | 1 Hr |  | January 13th, 2026 |  |  | C + A(SC 3) |
| 30 | Adding “Adjust Values button.” |  | Values on the environment variable display changes to reflect the user’s input |  |  |  | 0.5 Hr |  | January 13th, 2026 |  |  | C + A(SC 6) |
| 31 | Test No. 10 |  |  |  |  |  | 1 Hr |  | January 22nd, 2026 |  |  | B + C |
| 32 | Creating a reset button |  | The user can properly remove all particles by pressing the button (F) |  |  |  | 2 Hrs |  | January 29th, 2026 |  |  | C |
| 33 | Test No. 13 |  |  |  |  |  | 1 Hr |  | January 29th, 2026 |  |  | B + C |
| 34 | Test No. 14 |  |  |  |  |  | 1 Hr |  | January 29th, 2026 |  |  | B +C |
| 35 | Showing the product to clients |  | Install the app on the client’s computer |  |  |  | 0.2 Hr |  | February 7th, 2026 |  |  | Implem-entation |
| 36 | Final interview with the client |  | Final interview, feedback after use |  |  |  | 0.2 Hr |  | February 10th, 2026 |  |  | Implem-entation |